## Slide 1
INTERNAL — KLARAVEX 2.0
Growth OS: the strangler-fig rebuild
A parallel product tree that takes over revenue generation stream by stream — while the production monolith keeps serving. Growth must keep running even if the legacy schedulers die.

## Slide 2
Why a second tree
The monolith works — and that is the problem
Growth cadence, agent charters, and product runtime share one crash domain and one scheduler (Celery beat).
Strangler-fig, not rewrite
Klaravex2.0 owns the new implementation home; live klaravex stays production until each stream cuts over.
Independence as a requirement
Growth streams run on systemd timers — if Celery beat or the ops layer dies, revenue generation keeps its cadence.

## Slide 3
Four layers
A — Revenue agents
Charters + local outbox in Klaravex2.0/revenue-agents. Source of truth for agent behavior.
→
B — Ops glue (n8n)
Optional callers of the Growth API. Never owns rubrics.
→
C — Growth API
FastAPI control plane on :4210 + systemd timers + charter executor running Claude in background threads.
→
D — KLARAVEX-OS
Operator cockpit on :4100. Calls the Growth API exclusively for growth — see deck 4.

## Slide 4
Migration: shadow → cutover, per stream
Phase 0–1
Inventory legacy beat schedules; stand up the Growth API stub with auth and health checks.
Phase 2 — where we are
Shadow: timers live and firing into the Growth API; legacy beat still owns truth; outboxes compared.
Phase 3
Per-stream cutover: leads first (low blast radius), then freelance/ads, then the gated publish path (socials → seo-blog → kb → backlinks), gatekeeper last.
Phase 4
Beat-kill test: stop the legacy scheduler in a controlled window and prove Growth cadence survives.
Phase 5
Adapters (Clay / Taplio / outreach / WordPress) and full Layer-D wiring.
Rollback per stream: disable the timer, re-enable the legacy schedule, keep the new outbox as forensic replay.

## Slide 5
Guardrails carried over
Human gate on publish
Gated streams draft to the outbox; nothing publishes without the gatekeeper.
Scorecards
Every stream reports cadence and output to a scorecard — silent failure is treated as failure.
Non-goals stay non-goals
No replacement of the support runtime or deploys; no shared crash domains; no defense/CMMC surfaces.

## Slide 6
Status: Phase 2 shadow, timers live
Next milestone: first stream cutover (leads).
Runbooks: MIGRATION.md · docs/cutover-checklist.md
Klaravex2.0 — internal